­<31-03-2023\_LINUX\_02FEB\_SPRINT-1\_F> -<Local Search Engine>

**MINUTES OF MEETING**

**<Date> 31-03-2023**

**Agenda**

* SRS discussion
* Research on Local Search Engine
* Creating Power Point Presentation

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Designing** | **Tushar Deshwal**  **Anirudh Singh Palawat**  **Vishnu Yadav**  **Sourav** | **02-04-2023** |

|  |  |  |
| --- | --- | --- |
| **Approach File** | **Tushar Deshwal**  **Anirudh Singh** | **01-04-2023** |
| **Presentation** | **Vishnu Yadav**  **Sourav** | **31-03-2023** |

**<Date> 3-04-2023**

**Agenda**

* Design documentation -HLD LLD
* Design Coding Approach
* Discuss queries on Use case
* Initial phase of HLD and LLD

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Design Document** | **Tushar Deshwal**  **Anirudh Singh**  **Vishnu Yadav**  **Sourav** | **08-04-2023** |
| **Coding Main Menu**  **Coding Header File**  **Coding Class Declaration**  **Coding Function Declaration** | **Tushar Deshwal**  **Vishnu Yadav**  **Anirudh**  **Sourav** | **04-02-2023** |

|  |  |  |
| --- | --- | --- |
| **Approach File** | **Vishnu Yadav**  **Sourav** | **04-04-2023** |
| **Documentations** | **Tushar Deshwal**  **Anirudh Singh** | **08-04-2023** |

**<Date> 04-04-2023**

**Agenda**

* Making UI functional with minimal Messages
* Layout
* Coding
* Discuss queries on functions
* Editing of HLD and LLD

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Coding Functionalities 2**  **Coding Functionalities 3**  **Coding Functionalities 4**  **Coding Functionalities 5** | **Tushar Deshwal**  **Anirudh Singh**  **Vishnu Yadav**  **Sourav** | **05-04-2023** |

|  |  |  |
| --- | --- | --- |
| **Approach File** | **Vishnu Yadav**  **Sourav** | **05-04-2023** |
| **Documentations** | **Tushar Deshwal**  **Anirudh Singh** | **08-04-2023** |

**<Date> 05-04-2023**

**Agenda**

* Working Functionalities
* Appropriate Messages on Unsuccessful Functionalities

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Make file**  **Code Commenting** | **Tushar Deshwal**  **Anirudh Singh**  **Vishnu Yadav**  **Sourav** | **06-04-2023** |

|  |  |  |
| --- | --- | --- |
| **Documentations** | **Vishnu Yadav**  **Sourav** | **08-04-2023** |

|  |  |  |
| --- | --- | --- |
| **Approach File** | **Tushar Deshwal**  **Anirudh Singh** | **06-04-2023** |

**<Date> 06-04-2023**

**Agenda**

* UI Layout
* UI Visibility
* Testing Plan
* Testing

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Documentation** | **Tushar Deshwal** | **10-04-2023** |
| **PPT** | **Anirudh Singh**  **Vishnu Yadav**  **Sourav** | **07-04-2023** |

|  |  |  |
| --- | --- | --- |
| **Approach File** | **Tushar Deshwal**  **Anirudh Singh** | **06-04-2023** |
| **Documentations** | **Vishnu Yadav**  **Sourav** | **08-04-2023** |
| **Testing plan** | **Tushar Deshwal** | **22-12-2022** |

**<Date> 07-04-2023**

**Agenda**

* Discuss Documentation
* Test cases & Planning

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Test Cases & Planning** | **Vishnu Yadav** | **09-04-2023** |
| **Presentation** | **Sourav** | **08-04-2023** |
| **Documentation** | **Tushar Deshwal** | **09-04-2023** |
| **Error Detection** | **Anirudh Singh** | **09-04-2023** |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

**<Date> 09-04-2023**

**Agenda**

* Final review of documents
* Reviewing Tests

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Presentation Review** | **Vishnu Yadav** | **10-04-2023** |
| **Documentation Review** | **Anirudh Singh**  **Sourav** | **10-04-2023** |
| **Code Review** | **Tushar Deshwal** | **10-04-2023** |